LAVA AI

Product Manager Review

AI-Powered Guitar Learning & Music Creation Platform

Target Users: 80% Non-professional Guitar Hobbyists / 20% Professional

Stage: MVP Feature Closure

Date: March 23, 2026

# Executive Summary

LAVA AI is an integrated AI music platform that combines song learning (via YouTube), a multi-track DAW for jamming/recording, a lead sheet editor, and an AI copilot. The core value proposition is: search any song → AI generates chord chart → play along with DAW.

After a thorough codebase review, the product has a strong technical foundation with a real audio engine (Tone.js), working YouTube-to-chord pipeline, and project persistence. However, several critical modules remain mocked or incomplete — most notably authentication, payment, plan enforcement, and the backing track library. These gaps block the product from being a complete, monetizable experience.

This review covers three areas: (1) Core user journey analysis with breakpoints identified, (2) Feature prioritization with P0/P1/P2 ranking, and (3) Monetization strategy recommendations.

Current Feature Status at a Glance

| Feature | Status | Notes |
| --- | --- | --- |
| YouTube Search + AI Score | Real | Full pipeline: yt-dlp + ChordMiniApp integration |
| Multi-track DAW | Real | Record, import, mix — Tone.js + Web Audio |
| Lead Sheet Editor | Real | Chord grid editing, sections, metadata |
| Project CRUD | Real | Drizzle ORM + SQLite, full save/load |
| User Authentication | Mock | localStorage only, no backend auth |
| Payment / Subscription | Mock | UI only, all buttons show 'Coming soon' |
| Backing Track Library | Empty | UI framework exists, no audio data loaded |
| AI Agent Tools | Partial | Chat streaming works; 9 of 12 tools are stubs |
| PDF Export | Partial | PDF import works, but no lead sheet export |
| Mobile Responsive | Real | Bottom nav + mobile header, all routes accessible |

# 1. Core User Journey Analysis

The primary user journey for an amateur guitarist is: discover a song → get the chords → practice along. Let’s trace this path and identify where users get stuck or lost.

## 1.1 Journey Map: Search → Learn → Practice

Step 1: Landing & Search (HomePage)

The homepage features a prominent search bar: “What do you want to play?” This is clear and well-positioned. Quick-start cards provide alternative entry points (Jam, Create Lead Sheet). Verdict: Good.

Step 2: YouTube Search Results (SearchResultsPage)

Real YouTube integration via yt-dlp returns actual results with thumbnails, metadata, and duration. Users click a result and see two options: “AI Score + Backing Track” or “Backing Track Only.” Verdict: Good.

Step 3: AI Analysis Pipeline

Clicking “AI Score” triggers a real backend pipeline: download audio → analyze chords (ChordMiniApp) → detect beats → generate score JSON. Progress is polled every 2 seconds with visual feedback. Verdict: Good.

BREAKPOINT 1: “Backing Track Only” is a dead end.

Choosing “Backing Track Only” routes to the player page but loads no audio. The track list is empty. Users see an empty DAW with no content. This is a confusing dead end that damages trust.

BREAKPOINT 2: Analysis failure has no retry.

If the ChordMiniApp pipeline fails, users see an error with only a “Go back” button. There’s no retry mechanism. For a process that can take 30–60 seconds, losing progress without retry is frustrating.

Step 4: Playing Along (SongsPage / DAW)

After successful analysis, the chord grid displays sections and chords. The DAW panel at the bottom enables recording. Verdict: Functional but could be improved. The chord grid is text-only (no rhythm notation), and there’s no visual indication of “where we are in the song” during playback — a cursor or highlight following the current chord would be essential for practice.

BREAKPOINT 3: No guided practice experience.

After getting chords, users are left in the DAW with no guidance. For an 80% non-professional audience, this is overwhelming. There’s no: tempo slow-down for beginners, loop-a-section feature exposed in UI, difficulty indicator, or suggested practice flow.

## 1.2 Journey Map: New User Onboarding

New visitors see a GuestWelcomeModal after 2 seconds (one-time, localStorage-tracked). After signup, a 3-step onboarding asks for skill level and preferred first action.

BREAKPOINT 4: Skill level is captured but never used.

Users select Beginner/Intermediate/Advanced, but the product never adapts. This creates false expectations. Either use it to personalize the experience (simpler UI for beginners, shortcuts for advanced) or remove it.

BREAKPOINT 5: Auth is entirely mocked.

Login accepts any email, ignores the password, and creates a fake user object in localStorage. OAuth buttons (Google, Apple) are non-functional. This means: no real user accounts, no data portability, no security, and no foundation for subscription billing.

## 1.3 Journey Map: Save & Return

Project saving works end-to-end with real database persistence. Users can save lead sheets, return to My Projects, and reload. Verdict: Functional.

GAP: No user-scoped data isolation. The /api/projects endpoint returns all projects without filtering by user. Once real auth is implemented, this needs access control.

GAP: Save errors are silent. Failed saves only log to console. Users get no feedback when their work isn’t saved — a data loss risk.

# 2. Feature Priority Matrix

Based on the target audience (amateur guitarists wanting to learn songs), current product maturity, and commercial readiness, here is the recommended priority ranking.

## 2.1 P0 — Must Have Before Any User Testing

| Priority | Feature | Rationale |
| --- | --- | --- |
| P0 | Real Authentication (OAuth + JWT) | Foundation for everything: user data, billing, security. Without this, no real user can trust the product. |
| P0 | Fix 'Backing Track Only' dead end | Users who click this option see an empty page. Either remove the option or implement audio playback. |
| P0 | Chord-following highlight during playback | The #1 feature for learning: show users WHERE they are in the song. Without this, the chord chart is just static text. |
| P0 | Error feedback on save/load failures | Silent failures cause data loss. Add toast notifications for all async operations. |
| P0 | Analysis retry mechanism | The AI pipeline can fail. Users must be able to retry without restarting the entire flow. |

## 2.2 P1 — Required for MVP Launch

| Priority | Feature | Rationale |
| --- | --- | --- |
| P1 | Stripe payment integration | Can't monetize without payment. Block Pro/Studio features behind real paywall. |
| P1 | Plan enforcement (usage limits) | Free tier says '3 AI transcriptions/month' but nothing is enforced. Users have unlimited access. |
| P1 | Practice mode (tempo control + loop) | Beginners need to slow down songs and loop difficult sections. This is table-stakes for a learning tool. |
| P1 | PDF export for lead sheets | Upload works but export doesn't. Musicians want printable chord charts for gigs/practice. |
| P1 | Populate backing track library | Jam session is unusable without audio content. Need at least 20-30 starter tracks across styles. |
| P1 | User-scoped data isolation | Once auth is real, projects must be filtered by user. Currently all projects are globally visible. |
| P1 | Global error boundary | Unhandled errors crash the SPA. Need a React error boundary with recovery UI. |

## 2.3 P2 — Nice to Have for V1

| Priority | Feature | Rationale |
| --- | --- | --- |
| P2 | AI Agent tool implementations | 9 of 12 tools are stubs. Focus on 'navigate' and 'start_transcription' first. |
| P2 | Skill-level personalization | Use the captured beginner/intermediate/advanced to adapt UI complexity. |
| P2 | Audio device selector | Settings shows device dropdowns but they're non-functional. Low priority since browser defaults work. |
| P2 | Account settings persistence | Name edit, email management, delete account are all no-ops. |
| P2 | Sheet music notation (VexFlow) | For the 20% professional audience. Chord grids suffice for beginners. |
| P2 | Mobile DAW optimization | DAW works on mobile but isn't optimized for touch. Acceptable for MVP. |
| P2 | AI composition / generation | Backing track AI generation is mocked. Differentiator but not core. |

# 3. Monetization Strategy

## 3.1 Current Pricing Design

The pricing page defines three tiers (Free / Pro $9.99 / Studio $19.99), but nothing is connected to real billing. Let’s evaluate and refine this for the guitar hobbyist audience.

## 3.2 Recommended Tier Restructure

For an 80% amateur guitarist audience, the key insight is: the 'aha moment' is seeing chords appear for their favorite song. The free tier should let them experience this, then gate continued usage.

|  | Free | Pro ($7.99/mo) | Studio ($14.99/mo) |
| --- | --- | --- | --- |
| AI Transcriptions | 3 per month | 30 per month | Unlimited |
| Chord Charts | View only | Edit + Export PDF | Edit + Export PDF |
| DAW Tracks | 2 tracks | 8 tracks | Unlimited |
| Practice Mode | Basic playback | Tempo control + looping | Tempo + loop + slow-down |
| Backing Tracks | 5 free tracks | Full library | Full library + AI generation |
| Storage | 100 MB | 5 GB | 50 GB |
| AI Copilot | 5 messages/day | Unlimited | Unlimited + priority |

Key pricing changes from current design:

- Lowered Pro from $9.99 to $7.99 — closer to Chordify Pro ($6.99) for the hobbyist audience

- Added “Practice Mode” as a tier differentiator — this is the highest-value feature for learners

- AI Copilot messages gated on free tier to drive conversion

- PDF export moved to Pro — musicians who need printouts are willing to pay

## 3.3 Conversion Funnel Design

The funnel should be: Search → See chords (free) → Hit limit → Upgrade prompt. Key moments to show upgrade nudges:

- After 3rd transcription: Soft paywall with “You’ve used all free transcriptions this month”

- When trying to export PDF: “Export to PDF is a Pro feature — upgrade to print your chord charts”

- When adding 3rd DAW track: “Free accounts support 2 tracks. Upgrade for more.”

- In practice mode: Show tempo slider but disable with “Pro feature” badge

The current homepage already has an upgrade banner, but it appears generically. These contextual nudges at the moment of need convert 3–5x better than static banners.

# 4. Next Steps — Recommended Sprint Plan

## 4.1 Sprint 1: Foundation (1–2 weeks)

Focus: Make the existing experience trustworthy.

- Implement real authentication (Google OAuth + email/password with JWT)

- Fix “Backing Track Only” dead end (either remove or implement)

- Add error toasts for all async operations (save, load, analyze)

- Add retry button for failed AI analysis

- User-scope all API endpoints (filter projects by userId)

## 4.2 Sprint 2: Core Learning Experience (1–2 weeks)

Focus: Nail the learning flow for guitarists.

- Chord-following highlight (visual cursor tracking current position during playback)

- Practice mode: tempo slider (50%–150%) + section loop

- PDF export for chord charts (jsPDF or server-side generation)

- Populate 20–30 backing tracks for the Jam library

## 4.3 Sprint 3: Monetization (1 week)

Focus: Turn users into paying customers.

- Stripe integration (Checkout Sessions + Customer Portal)

- Plan enforcement middleware on backend

- Contextual upgrade prompts at limit-hit moments

- Usage tracking (transcription count, storage used)

## 4.4 Sprint 4: Polish & Launch Prep (1 week)

- Global React error boundary

- Performance audit (audio engine on low-end devices)

- Onboarding skill-level personalization

- Analytics integration (track funnel conversion rates)

- Beta test with 10–20 guitar hobbyists and iterate

Bottom line: The technical foundation is solid. The AI-powered chord generation pipeline is the strongest differentiator. The priority now is to close the gap between “technical demo” and “product people trust with their data and money.” Sprint 1 + 2 get you to a testable MVP; Sprint 3 makes it commercially viable.